Test Plan

Online Learning Platform - Manual Testing

Course Browsing & Enrollment Module

Contents

1. Objective	3

2. Scope	3

2.1 In Scope	3

2.2 Out of Scope	4

2.3 Test Types	4

3. Test Environment	4

3.1 Browser and Operating System	4

3.2 Test Data	4

3.3 Network and Connectivity	5

4. Test Scenarios	5

5. Test Cases Overview	5

6. Test Strategy	6

6.1 Test Design Techniques	6

6.2 Testing Process	6

7. Defect Reporting Procedure	7

7.1 Defect Identification Criteria	7

7.2 Defect Documentation Format	7

7.3 Defect Tracking Tool	7

8. Test Schedule	8

9. Test Deliverables	8

10. Entry and Exit Criteria	8

10.1 Test Planning Phase	8

10.2 Test Design Phase	9

10.3 Test Execution Phase	9

10.4 Test Closure Phase	9

11. Tools and Resources	9

12. Team Structure and Responsibilities	10

13. Risks and Mitigations	10

14. Assumptions and Dependencies	10

14.1 Assumptions	10

14.2 Dependencies	11

15. Approvals	11

# 1. Objective

This test plan document outlines the comprehensive testing strategy for an online learning platform (similar to Udemy/Coursera). The primary objective is to validate the course browsing, filtering, enrollment, and wishlist functionalities, ensuring a seamless and intuitive user experience for learners exploring and accessing educational content.

The testing will focus on critical user journeys including:

Course browsing and catalog navigation

Advanced filtering and search capabilities

Course details page information display

Course enrollment process for free courses

Wishlist management and course bookmarking

User interface consistency and responsiveness

# 2. Scope

The scope of this testing project encompasses the essential course discovery and enrollment features of the online learning platform. This section clearly defines what will be tested and what is excluded from the current testing phase.

## 2.1 In Scope

The following modules and functionalities are within the scope of this testing effort:

Course Browsing: Course catalog display, course list viewing, navigation between pages

Course Filtering: Category filters, price filters, difficulty level filters, rating filters, filter combinations

Course Search: Keyword search, search results display, search relevance

Course Details: Course information page, curriculum display, instructor details, course reviews and ratings

Course Enrollment: Free course enrollment process, enrollment confirmation, login requirement validation

Wishlist Management: Add courses to wishlist, remove courses from wishlist, wishlist persistence

Pagination: Course list pagination, page navigation, items per page display

UI/UX Validation: Layout consistency, responsive design, user feedback mechanisms

## 2.2 Out of Scope

The following items are explicitly excluded from this testing phase:

Paid course enrollment and payment processing

Course content viewing and video playback

User registration and profile management

Course creation and instructor dashboard

Assessments, quizzes, and assignments

Certificates and course completion tracking

Discussion forums and Q&A sections

Email notifications and reminders

Mobile application testing

## 2.3 Test Types

The following types of testing will be performed:

Functional Testing: Verify that all course browsing and enrollment features work according to requirements

UI Testing: Validate user interface elements, layouts, filters, and visual consistency

Usability Testing: Evaluate ease of course discovery, filter intuitiveness, and enrollment flow

Search Testing: Validate search functionality, relevance, and result accuracy

Filter Testing: Test filter combinations, filter clearing, and result updates

Regression Testing: Ensure existing functionality remains intact after changes

# 3. Test Environment

Testing will be conducted in a controlled web environment to simulate real-world user course discovery and enrollment scenarios.

## 3.1 Browser and Operating System

| Platform | Browser |
| --- | --- |
| Windows 10 | Google Chrome (Latest Version) |
| Windows 10 | Mozilla Firefox (Latest Version) |
| Windows 10 | Microsoft Edge (Latest Version) |

## 3.2 Test Data

Test data will include:

Sample courses across various categories (Technology, Business, Arts, Health)

Courses with different price points (Free, Paid)

Courses with varying difficulty levels (Beginner, Intermediate, Advanced)

Courses with different ratings and review counts

Search keywords (specific course names, topics, instructors)

## 3.3 Network and Connectivity

Testing will be performed using standard broadband internet connection to ensure consistent loading times and realistic user experience.

# 4. Test Scenarios

The following test scenarios have been identified to cover the critical functionality of the online learning platform:

| Scenario ID | Scenario Description |
| --- | --- |
| TS_01 | Browse courses in the catalog |
| TS_02 | Filter courses by category, price, difficulty, rating |
| TS_03 | View detailed course information |
| TS_04 | Enroll in a free course |
| TS_05 | Add and remove courses from wishlist |

# 5. Test Cases Overview

A total of 9 test cases have been designed to comprehensively cover all test scenarios. The following table provides a high-level overview:

| TC ID | Test Case Description | Expected Result |
| --- | --- | --- |
| TC_01 | View course list on homepage | Course list displayed with thumbnails |
| TC_02 | Apply category filter to courses | Results updated based on filter |
| TC_03 | Open a course to view details | Course details page opens |
| TC_04 | Enroll in a free course | User successfully enrolled |
| TC_05 | Add a course to wishlist | Course added to wishlist |
| TC_06 | Remove a course from wishlist | Course removed successfully |
| TC_07 | Attempt enrollment without login | Login prompt shown |
| TC_08 | Search for a specific course | Relevant search results displayed |
| TC_09 | Navigate through course pagination | Pagination works correctly |

# 6. Test Strategy

The testing approach will follow a systematic methodology to ensure comprehensive coverage of course browsing and enrollment functionalities.

## 6.1 Test Design Techniques

The following test design techniques will be employed:

Equivalence Class Partitioning: Testing different course categories, price ranges, difficulty levels

Boundary Value Analysis: Testing pagination limits, filter boundaries, search character limits

Decision Table Testing: Testing filter combinations and their impact on results

Use Case Testing: Testing real-world user scenarios for course discovery

Error Guessing: Testing edge cases like empty search results, no courses in category

Exploratory Testing: Ad-hoc testing to discover unexpected issues

## 6.2 Testing Process

Step 1 - Test Preparation:

Review requirements for course browsing and enrollment modules

Create detailed test scenarios and test cases

Identify test courses across different categories and price points

Prepare search keywords and filter combinations

Step 2 - Course Browsing Testing:

Verify course catalog display and layout

Test pagination across multiple pages

Validate course thumbnail and information display

Test navigation between course listings

Step 3 - Filtering and Search Testing:

Test individual filters (category, price, difficulty, rating)

Test filter combinations and result accuracy

Verify search functionality with various keywords

Test filter clearing and reset functionality

Step 4 - Enrollment and Wishlist Testing:

Test course enrollment flow for free courses

Verify login requirement for enrollment

Test adding and removing courses from wishlist

Validate wishlist persistence across sessions

# 7. Defect Reporting Procedure

All defects identified during testing will be documented systematically with comprehensive details.

## 7.1 Defect Identification Criteria

A defect will be logged when:

Course list does not display correctly or is incomplete

Filters do not update results or produce incorrect results

Search functionality returns irrelevant or no results

Enrollment process fails or behaves unexpectedly

Wishlist functionality does not add/remove courses properly

Pagination does not work or displays incorrect page numbers

UI elements are misaligned, broken, or not responsive

## 7.2 Defect Documentation Format

Each defect report will include:

Defect ID and descriptive title

Module/feature affected (Browse, Filter, Search, Enroll, Wishlist)

Detailed steps to reproduce the issue

Expected result versus actual result

Severity (Critical, High, Medium, Low) and Priority (P1, P2, P3)

Screenshots or screen recordings

Environment details (Browser, OS)

Test case ID reference

## 7.3 Defect Tracking Tool

Tool: Microsoft Excel

All defects will be tracked in a centralized Excel spreadsheet with columns for Defect ID, Title, Module, Description, Steps to Reproduce, Expected Result, Actual Result, Severity, Priority, Status, Tester Name, Date Reported, and Screenshots/Evidence.

# 8. Test Schedule

The testing activities are planned for a 2-day sprint with the following timeline:

| Task | Timeline |
| --- | --- |
| Test Plan Creation | January 25, 2026 |
| Test Scenario and Test Case Creation | January 25, 2026 |
| Test Case Execution and Defect Logging | January 26, 2026 |
| Test Summary Report Preparation | January 26, 2026 |

# 9. Test Deliverables

The following documents and artifacts will be delivered:

Test Plan Document: Comprehensive testing strategy and approach (this document)

Test Scenarios: 5 high-level test scenarios for course browsing and enrollment

Test Cases: 9 detailed test cases with step-by-step execution instructions

Defect Report: Comprehensive defect log with severity, priority, and screenshots

Test Execution Report: Test case execution status with pass/fail results

Test Summary Report: Final testing summary with metrics, coverage, and recommendations

Screenshots/Evidence: Visual documentation of test execution and defects

# 10. Entry and Exit Criteria

## 10.1 Test Planning Phase

Entry Criteria:

Requirements for course browsing, filtering, and enrollment are available

Access to online learning platform is granted

Test environment and browsers are ready

Exit Criteria:

Test plan is complete and reviewed

Test scope and objectives are clearly defined

Test strategy is documented

## 10.2 Test Design Phase

Entry Criteria:

Test plan is approved

Functional requirements are understood

Test data and courses are identified

Exit Criteria:

5 test scenarios are created and documented

9 detailed test cases are written with clear steps

Test data is prepared for execution

## 10.3 Test Execution Phase

Entry Criteria:

Test cases are reviewed and approved

Online learning platform is deployed and accessible

Course catalog is populated with test courses

Exit Criteria:

All 9 test cases have been executed

All identified defects are logged with evidence

Critical browsing and enrollment functionalities are verified

## 10.4 Test Closure Phase

Entry Criteria:

Test execution is complete

All test deliverables are prepared

Exit Criteria:

Test summary report is completed

All deliverables are submitted

Final approval obtained

# 11. Tools and Resources

| Tool | Purpose |
| --- | --- |
| Google Chrome Browser | Primary browser for test execution |
| Mozilla Firefox / MS Edge | Cross-browser compatibility testing |
| Microsoft Excel | Test case management and defect tracking |
| Windows Snipping Tool | Screenshot capture for defect documentation |
| Microsoft Word | Test plan and report documentation |

# 12. Team Structure and Responsibilities

| Role | Name | Responsibilities |
| --- | --- | --- |
| Test Lead | TL_ID_01 | Overall test planning, coordination, and reporting |
| QA Tester | Tester 1 | Course browsing and pagination testing |
| QA Tester | Tester 2 | Filtering and search functionality testing |
| QA Tester | Tester 3 | Enrollment and wishlist testing |

# 13. Risks and Mitigations

| Risk | Mitigation Strategy |
| --- | --- |
| Limited testing timeframe (2 days) | Focus on critical browsing and enrollment flows; prioritize high-impact test cases |
| Course catalog not populated with sufficient test data | Work with sample courses; document data limitations; request additional test courses |
| Filter functionality producing inconsistent results | Document all filter combinations tested; verify with multiple data sets |
| Platform performance issues during peak load | Test during off-peak hours; document performance observations separately |
| Incomplete course information affecting testing | Use available courses; focus on functionality over content completeness |

# 14. Assumptions and Dependencies

## 14.1 Assumptions

The online learning platform is publicly accessible and stable

Course catalog is populated with diverse courses across categories

Free courses are available for enrollment testing

User authentication system is functional for login-required features

Filters and search functionality are implemented and active

Internet connectivity will remain stable during testing

## 14.2 Dependencies

Online learning platform availability and uptime

Availability of course catalog with test data

Access to test browsers and environment

Functional authentication system for enrollment testing

# 15. Approvals

This test plan requires approval from the following stakeholders before testing can proceed:

| Role | Name | Signature/Date |
| --- | --- | --- |
| Test Lead | TL_ID_01 | January 25, 2026 |
| Project Manager | PM_ID_01 | January 25, 2026 |
| Quality Assurance Manager | QAM_ID_01 | January 25, 2026 |

Document Version: 1.0

Date Created: January 25, 2026

Last Updated: January 26, 2026